|  |  |
| --- | --- |
| **PROJECT NAME** | **Date Submitted** |
| Egypt Future Educational Platform | 1-1-2021 |
| **PROJECT OBJECTIVES** | |
| Building an educational platform to host free and paid courses within 5 months, at a cost not exceeding $ 1,250,000 | |

Project Deliverables:

|  |  |
| --- | --- |
| **Deliverable No.** | **Description** |
| 1 | Backend Infrastructure for the platform. |
| 2 | A website to access the platform where students can enroll available courses, as long as they have a registered account on the platform. |

Project Milestones:

|  |  |
| --- | --- |
| **Milestone No.** | **Description** |
| 1 | Full project’s document and design should be ready not after  14-2-2021 (45 day(s) ) |
| 2 | All hardware setups should be built by 27-3-2021 (41 day(s) ) |
| 3 | Website backend and Databases should be built and tested by 6-5 -2021 (40 day(s) ) |
| 4 | A User Friendly and Responsive UI for the website is developed, tested, and deployed by .31-5-2021 |

Technical Requirements:

|  |  |
| --- | --- |
| **No.** | **Description** |
| 1 | The site must comply with the laws of the country. |
| 2 | Use of Microsoft products, HTML5, and CSS3. |
| 3 | The site must be very secure |
| 4 | The User should be able to search courses using course name, instructor name, or Course category. |
| 5 | The User should be able sort courses by Date or Rating. |
| 6 | The User can register using e-mail (Gmail, Microsoft outlook, or Academic mail) |
| 7 | The user should be able to rate and comment on Courses, and instructors. |
| 8 | The student should receive notifications about the important events on the site or when new courses are added. |
| 9 | Student pay for Courses using PayPal. |
| 10 | Use e-mail to send notifications to the user. |
| 11 | The web site should be able to handle at least 20,000 users at the same time. |
| 12 | The down time for the server cannot exceed 3 hours per year. |

Limits & Exclusions:

|  |
| --- |
| **Limits** |
| 1. The site will be built according to the original specifications and designs provided by the customer. |
| 1. Within a year of the project being delivered, the company is responsible for training client’s employees for free. |
| 1. Within three months after the project delivery the maintenance will be free and with extra fees after that period. |
| 1. The project must be delivered at maximum at the agreed time and according to the agreed budget. |

|  |
| --- |
| **Exclusion** |
| 1. The courses are added by the client and not the company. |
| 1. Neither Android, nor IOS app is included. |

CUSTOMER REVIEW

Mr. Ahmed and Mr. Mohamed Tarek